# Daily Schedule

1. Problem analysis: figure out how to build up the coupon-management system and how to organize these classes and method to make it an interrelated and interacted whole.(what kind of function I should to accomplish in my system?) (3 hours for 2 days)
2. Build up UML diagram(what kind of classes and interfaces I need to implement)（4 hours）
3. Code implementation（3 hours per day for one week including GUI design）
4. Testing and debug (2 hours per day for 2 days)
5. Operating software and consummating (3 hours)